TECHNICAL REFERENCE GUIDE

# NutriVerse Backend Checklist

Status implementasi, endpoint aktif, dan roadmap pengembangan

PROJECT:  NutriVerse App

BACKEND:  Next.js 16, Prisma 7.9, PostgreSQL / Supabase

AUTH:  Supabase Auth dengan cookie session

SCOPE:  Backend only - frontend dianggap final

STATUS DATE:  23 July 2026

Ringkasan: 49 item selesai dan 69 item masih pending di 17 modul backend.

# Ringkasan Status Modul

| MODUL | SELESAI | PENDING | STATUS |
| --- | --- | --- | --- |
| Fondasi backend | 5 | 5 | Fondasi tersedia |
| Autentikasi | 7 | 4 | Fondasi tersedia |
| User, profil, dan pengaturan | 4 | 4 | Fondasi tersedia |
| Nutrisi | 5 | 4 | Fondasi tersedia |
| Aktivitas dan GPS | 2 | 7 | Fondasi tersedia |
| XP, HP, tier, dan streak | 3 | 5 | Fondasi tersedia |
| Challenge | 3 | 4 | Fondasi tersedia |
| Badge | 2 | 3 | Fondasi tersedia |
| Leaderboard | 2 | 4 | Fondasi tersedia |
| Guild | 2 | 4 | Fondasi tersedia |
| Healthy Circle / komunitas | 3 | 4 | Fondasi tersedia |
| Reward store | 2 | 4 | Fondasi tersedia |
| Journey dan jurnal | 2 | 3 | Fondasi tersedia |
| Health Pulse | 2 | 3 | Fondasi tersedia |
| Companion AI | 1 | 4 | Fondasi tersedia |
| Notifikasi | 1 | 3 | Fondasi tersedia |
| Admin dan keamanan | 3 | 4 | Fondasi tersedia |

# Endpoint Backend yang Tersedia

| METHOD | ENDPOINT | FUNGSI |
| --- | --- | --- |
| POST | /api/auth/sign-up | Registrasi akun Supabase dan profil domain |
| POST | /api/auth/sign-in | Login email/password |
| POST | /api/auth/sign-out | Mengakhiri session |
| GET | /api/auth/session | Memeriksa session aktif |
| GET | /api/me | Mengambil profil pengguna |
| PATCH | /api/me | Memperbarui profil dan pengaturan |
| GET | /api/nutrition/search | Pencarian makanan USDA/fallback |
| GET | /api/nutrition/entries | Daftar catatan nutrisi |
| POST | /api/nutrition/entries | Membuat catatan nutrisi |
| DELETE | /api/nutrition/entries/:entryId | Menghapus catatan milik pengguna |

# Detail Checklist per Modul

## 1. Fondasi backend

| STATUS | BACKEND ITEM |
| --- | --- |
| DONE | Next.js Route Handlers |
| DONE | PostgreSQL Supabase |
| DONE | Prisma ORM 7.9 dan PostgreSQL adapter |
| DONE | Environment configuration dan Prisma Client singleton |
| DONE | Migration system |
| PENDING | Global API error handler |
| PENDING | Request validation terpusat |
| PENDING | Rate limiting |
| PENDING | Automated API tests |
| PENDING | Logging dan monitoring |

## 2. Autentikasi

| STATUS | BACKEND ITEM |
| --- | --- |
| DONE | Registrasi dan login email/password |
| DONE | Logout dan pemeriksaan session |
| DONE | Session berbasis cookie |
| DONE | Verifikasi user melalui Supabase Auth |
| DONE | Sinkronisasi Supabase user ke Prisma |
| DONE | Pembuatan profil domain default saat registrasi |
| DONE | Kolom authUserId untuk relasi identitas |
| PENDING | Google OAuth callback |
| PENDING | Reset password dan email verification callback |
| PENDING | Refresh session middleware/proxy |
| PENDING | Penghapusan akun dan migrasi user demo/localStorage |

## 3. User, profil, dan pengaturan

| STATUS | BACKEND ITEM |
| --- | --- |
| DONE | Model User, HealthProfile, UserSettings, CompanionPreference, dan UserEconomy |
| DONE | Mendapatkan profil lengkap |
| DONE | Memperbarui identitas dan profil kesehatan |
| DONE | Memperbarui privacy settings dan companion preference |
| PENDING | Username unik, bio, dan cover profile |
| PENDING | Riwayat berat badan |
| PENDING | Export data pengguna |
| PENDING | Delete atau anonymize user data |

## 4. Nutrisi

| STATUS | BACKEND ITEM |
| --- | --- |
| DONE | Model FoodItem, NutritionEntry, CustomFoodItem, dan WaterLog |
| DONE | Cache pencarian nutrisi |
| DONE | Pencarian USDA FoodData Central dan fallback demo |
| DONE | Membuat, menampilkan, dan menghapus catatan nutrisi |
| DONE | Snapshot nilai nutrisi dan pagination cursor |
| PENDING | Menyimpan hasil USDA ke FoodItem |
| PENDING | CRUD custom food dan update nutrition entry |
| PENDING | API water log dan ringkasan nutrisi harian |
| PENDING | Target kalori/makro, upload foto, dan food scanner AI |

## 5. Aktivitas dan GPS

| STATUS | BACKEND ITEM |
| --- | --- |
| DONE | Model ActivitySession, TelemetrySample, VerificationResult, dan Appeal |
| DONE | Struktur status verifikasi, risk score, trusted distance, dan duration |
| PENDING | API mulai dan menyelesaikan aktivitas |
| PENDING | API upload batch GPS |
| PENDING | Kalkulasi jarak dan pace server-side |
| PENDING | Validasi koordinat dan deteksi teleport/jump GPS |
| PENDING | Deteksi kecepatan tidak wajar dan mock location |
| PENDING | Risk scoring dan verification engine |
| PENDING | Riwayat/detail aktivitas serta appeal workflow |

## 6. XP, HP, tier, dan streak

| STATUS | BACKEND ITEM |
| --- | --- |
| DONE | Model UserEconomy, XPGrant, dan HPLedgerEntry |
| DONE | Idempotency key dan struktur reversal |
| DONE | Struktur tier pengguna |
| PENDING | Service kalkulasi XP dan HP |
| PENDING | Batas XP harian dan diminishing return |
| PENDING | Update tier dan streak otomatis |
| PENDING | Rekonstruksi saldo dari ledger |
| PENDING | Transaksi database atomik dan API riwayat XP/HP |

## 7. Challenge

| STATUS | BACKEND ITEM |
| --- | --- |
| DONE | Model Challenge dan ChallengeProgress |
| DONE | Challenge harian, mingguan, bulanan, event, dan trust level |
| DONE | Unique progress per user/challenge |
| PENDING | API daftar/detail dan join challenge |
| PENDING | Update progress otomatis |
| PENDING | Claim reward dengan pencegahan double claim |
| PENDING | Admin CRUD dan scheduler challenge |

## 8. Badge

| STATUS | BACKEND ITEM |
| --- | --- |
| DONE | Model Badge dan UserBadge |
| DONE | Unique badge per user dan seed badge dasar |
| PENDING | API daftar dan koleksi badge |
| PENDING | Badge evaluation engine |
| PENDING | Pemberian badge otomatis dan admin CRUD |

## 9. Leaderboard

| STATUS | BACKEND ITEM |
| --- | --- |
| DONE | Model LeaderboardSeason dan Ranking |
| DONE | Scope league/friends/local, tier, dan consistency score |
| PENDING | API leaderboard dan posisi pengguna |
| PENDING | Perhitungan ranking periodik |
| PENDING | Scheduler, finalisasi, dan riwayat season |
| PENDING | Friend leaderboard |

## 10. Guild

| STATUS | BACKEND ITEM |
| --- | --- |
| DONE | Model Guild dan GuildMember |
| DONE | Role owner/admin/member, unique membership, dan leader relation |
| PENDING | API membuat, melihat, join, dan leave guild |
| PENDING | Invite member dan perubahan role |
| PENDING | Transfer ownership dan penghapusan guild |
| PENDING | Guild leaderboard dan validasi leader sebagai member |

## 11. Healthy Circle / komunitas

| STATUS | BACKEND ITEM |
| --- | --- |
| DONE | Model Post, PostComment, dan PostReaction |
| DONE | Privacy, guild post, moderation flag, dan supportive reactions |
| DONE | Unique reaction per user/post |
| PENDING | API feed dan CRUD post |
| PENDING | API komentar, reaction, dan report |
| PENDING | Privacy enforcement dan moderation workflow |
| PENDING | Upload gambar dan sanitasi konten |

## 12. Reward store

| STATUS | BACKEND ITEM |
| --- | --- |
| DONE | Model Reward dan Redemption |
| DONE | Status redemption, redemption code unik, dan relasi HP ledger |
| PENDING | API katalog dan redeem reward |
| PENDING | Pengurangan stok dan HP secara atomik |
| PENDING | Pencegahan double redemption dan riwayat |
| PENDING | Admin CRUD dan fulfillment |

## 13. Journey dan jurnal

| STATUS | BACKEND ITEM |
| --- | --- |
| DONE | Model JourneyEntry, JournalEntry, JournalAttachment, dan JournalReaction |
| DONE | Privacy level |
| PENDING | API journey timeline |
| PENDING | API CRUD jurnal, attachment, dan reaction |
| PENDING | Filter, pagination, dan authorization jurnal privat |

## 14. Health Pulse

| STATUS | BACKEND ITEM |
| --- | --- |
| DONE | Model HealthPulse dan unique pulse per user/hari |
| DONE | Struktur nutrition/activity score, tidur, dan hidrasi |
| PENDING | API dan kalkulasi Health Pulse |
| PENDING | Ringkasan harian/mingguan dan scheduler |
| PENDING | Privacy enforcement |

## 15. Companion AI

| STATUS | BACKEND ITEM |
| --- | --- |
| DONE | Model conversation, memory, weekly letter, dan preference |
| PENDING | API percakapan dan integrasi model AI |
| PENDING | Pengelolaan memory dan safety filter kesehatan |
| PENDING | Weekly letter generator dan scheduler |
| PENDING | Token dan rate-limit control |

## 16. Notifikasi

| STATUS | BACKEND ITEM |
| --- | --- |
| DONE | Model UserNotification, UserDeviceToken, dan jenis notifikasi |
| PENDING | API daftar notifikasi dan mark as read |
| PENDING | Register device token |
| PENDING | Push provider, reminder scheduler, dan preference |

## 17. Admin dan keamanan

| STATUS | BACKEND ITEM |
| --- | --- |
| DONE | Role user/admin/moderator/analyst |
| DONE | Model AuditLog dan ContentReport |
| DONE | Report untuk moment, post, dan comment |
| PENDING | Admin Auth memakai Supabase dan role-based access control |
| PENDING | Admin dashboard dan moderation API |
| PENDING | Audit otomatis untuk tindakan sensitif |
| PENDING | IP/user-agent logging, security headers, dan input sanitization |

# Roadmap Prioritas

| URUTAN | TAHAP PENGERJAAN |
| --- | --- |
| 1 | Aktivitas GPS dan verification engine |
| 2 | XP/HP ledger transaction |
| 3 | Challenge dan badge engine |
| 4 | Reward redemption |
| 5 | Community dan guild API |
| 6 | Leaderboard |
| 7 | Journey dan Health Pulse |
| 8 | Companion, notification, dan admin |
| 9 | Automated tests, rate limiting, dan production hardening |

# Catatan Implementasi

| NO. | CATATAN |
| --- | --- |
| 1 | Frontend dianggap final dan tidak termasuk scope perubahan backend. |
| 2 | Migration Supabase Auth dan modul inti ERD sudah dibuat di repository, tetapi belum diterapkan ke database Supabase. |
| 3 | Status DONE berarti model, fondasi, atau endpoint yang disebutkan sudah tersedia di source code saat dokumen dibuat. |
| 4 | Status PENDING berarti service, endpoint, workflow, atau production hardening masih perlu diimplementasikan. |